DOCUMENT 10  /  MVP RELEASE DEFINITION

# Capital Q
MVP / V1 Release Definition

Investor-grade proof of the Capital Q intelligence loop, with Q-first architecture and onboarding as a first-class product system.

| Version | 0.1 - Engineering Release Candidate |
| --- | --- |
| Status | Implementation scope definition |
| Owner | Product / Engineering |
| Build target | Rapid MVP, architected for enterprise extension |
| Source authority | Locked PADL -> Product Specification -> Final System Review -> supplementary GateQ spec |

RELEASE THESIS V1 must prove that Capital Q can turn messy founder information into structured, permission-aware investment intelligence; use that intelligence to deliver a fast, relevant investor discovery experience; and let Q explain, compare and safely progress the relationship. The MVP is not a miniature copy of every future module.

ONBOARDING IS CORE PRODUCT Founder and investor onboarding are not administrative setup. They are the first intelligence-acquisition systems for Capital Q. The V1 experience must be fast, option-led, animated with restraint, saveable/resumable, voice-capable, and immediately useful.

## Document map

| Section | Purpose |
| --- | --- |
| 1-3 | Authority, V1 objective and non-negotiable architecture |
| 4 | MVP personas, roles and tenant assumptions |
| 5 | Onboarding system - founder, investor and shared interaction rules |
| 6-11 | Q, company intelligence, discovery, comparison, relationship and trust slices |
| 12-15 | Performance, instrumentation, acceptance criteria and explicit non-goals |
| 16-18 | Build sequencing, release gate and follow-on documents |

# 1. Authority, terminology and decision policy

This document defines what is actually implemented in the Capital Q MVP/V1. It does not reopen locked product architecture. Where a V1 implementation choice is needed, this document selects the smallest implementation that proves the intended product behaviour while preserving the future architecture.

SOURCE-DERIVED RULE The Product Bible defines the full system, but it is not the first release. The Final System Review explicitly identifies V1 scope as the largest remaining implementation decision and lists the foundations that must exist from day one.

| Priority | Authority | Engineering rule |
| --- | --- | --- |
| 1 | Locked PADL | Cannot be contradicted silently. Any conflict becomes an ADR/product escalation. |
| 2 | Real Capital Q Product Specification | Defines functional behaviour, journeys, Q behaviour and trust architecture. |
| 3 | Capital Q Final System Review | Clarifies intersections, hard invariants and V1 boundaries. |
| 4 | CapitalQ + GateQ Feature Specification | Useful supplementary requirements; marked partially verified where applicable. |
| 5 | This V1 Release Definition | Chooses the implementation slice, acceptance criteria and non-goals. |
| 6 | Technical/Engineering specs | May choose technology and internal implementation, but not change locked product behaviour. |

## 1.1 Terms that must remain distinct

Readiness != quality != investor fit != investor interest != relationship state != investment outcome.

Interest is unilateral. A Match is bilateral. A Match is not a Deal.

Q Knowledge is not the same thing as a Data Room or a public Company Profile.

Q knowing something does not mean the current user may know, edit, share or act on it.

Company identity, investor organisation identity and the company-investor relationship are canonical entities; interfaces must not create duplicates.

# 2. V1 product objective

V1 is an investor-grade proof of the end-to-end intelligence loop. The release is successful when a credible founder can be onboarded into a structured company intelligence record, a credible investor can be onboarded into a structured mandate/discovery profile, the investor can discover relevant companies through a fast video-first feed or Q, and Q can explain and compare opportunities using authorised evidence.

| Objective | V1 proof |
| --- | --- |
| Understand founders | Q can collect structured company facts through option-led onboarding, document ingestion and focused conversational follow-up. |
| Understand investors | Capital Q captures mandate, preferences, red/green flags, cheque/stage/geography/sector constraints and discovery style. |
| Discover | Investor receives a fast personalised vertical pitch feed generated from precomputed candidate slates. |
| Evaluate | Company page exposes structured intelligence, provenance/verification cues and Ask Q. |
| Compare | Investor can select a small set of companies and obtain both visual and Q-generated evidence-backed comparison. |
| Progress | Investor can express interest/start a controlled introduction and prepare a meeting request; consequential external action remains human-approved. |
| Learn | Important impressions, saves, passes, profile opens, Q queries, comparisons and relationship events are captured as first-party events. |

## 2.1 Investor demo story

1.  Founder signs up, chooses Founder, and completes a low-friction guided onboarding largely through selection controls rather than long forms.

2.  Founder uploads a deck and/or uses voice/text to answer open-ended questions. Q extracts structured facts, asks only missing high-value questions and produces a reviewable Company Intelligence summary.

3.  Founder uploads a short pitch video. The company becomes eligible for a controlled demo marketplace after required V1 checks.

4.  Investor signs up, chooses Investor, and rapidly describes the mandate through option-led steps, optional portfolio import/manual examples, green/red flags and discovery mode.

5.  Investor opens a vertical video feed. The first video starts quickly; subsequent videos are preloaded conservatively.

6.  Investor saves one company, passes another, opens a profile, and taps Q.

7.  Investor asks: "Give me the five strongest fits for my current mandate." Q returns ranked company cards with reasons and evidence confidence.

8.  Investor asks Q to compare two companies, then chooses one and requests an introduction/meeting.

9.  Q prepares the action. The human confirms before anything consequential is sent externally.

# 3. Architecture that must exist in V1 even if the UI is simple

The MVP can be small. These foundations cannot be fake because they are expensive and dangerous to retrofit later.

| Foundation | Minimum V1 requirement |
| --- | --- |
| Identity | Person, Organisation and Membership/Role remain separate. |
| Tenancy | Every organisation-owned resource carries tenant/organisation context; authorization is enforced server-side and in Postgres RLS where exposed. |
| Company | One canonical company identity. |
| Investor organisation | One canonical investment organisation; individual representatives are memberships/people, not duplicated fund profiles. |
| Relationship | One canonical company-investor relationship plus append-oriented relationship event history. |
| Capital objective | A raise/readiness objective exists as structured state, not chat memory. |
| Evidence/claims | Material company claims can point to source/evidence, verification state, time and confidence. |
| Q context firewall | Retrieval is filtered by relevance + authorization before model context assembly. |
| Q action authority | Consequential tool/action records know the human/delegation authority behind them. |
| Audit | Material security, permission, disclosure and Q execution events are reconstructable. |
| Events | Important product behaviour uses a canonical event envelope to enable analytics/recommendation learning later. |

EXPLICIT ANTI-PATTERN Do not build Q as a decorative chat box over unrelated forms, a CRM table, a data-room table and a feed table. V1 can simplify UI and workflows, but Q and the product must operate over common canonical entities, knowledge/evidence and relationship state.

# 4. V1 users, organisations and roles

| Actor | V1 capability | Not required in V1 |
| --- | --- | --- |
| Founder / Company Owner | Create company, onboard, upload evidence, review extracted data, pitch, use Q, become discoverable, receive/approve engagement. | Complex cofounder governance, advanced delegated approval chains. |
| Company Team Member | Optional invite, limited company collaboration if time permits. | Full granular enterprise custom-role builder. |
| Investor / Angel | Create investor profile/mandate, discover, save/pass, Ask Q, compare, express interest. | Institutional committee workflows. |
| Investor Organisation Member | Represent fund/firm through membership; V1 can use simple Owner/Admin/Member defaults. | SSO, SCIM, custom enterprise access policy UI. |
| Platform Admin | Review users/companies, demo readiness, abuse reports and basic platform status. | Full trust-and-safety operations suite. |

# 5. Onboarding system - highest-priority V1 experience

Onboarding is a core Capital Q intelligence workflow. It must feel more like a guided, adaptive product experience than a registration form. The interface should mostly use choices, chips, toggles, visual selectors, short controls and progressive disclosure. Free text is reserved for information that genuinely benefits from narrative; voice is available wherever speaking is faster than typing.

RESEARCH-INFORMED UX RULE Apple recommends onboarding that is quick, interactive and focused, while postponing nonessential setup. Baymard usability research on multi-step flows shows that perceived effort and visible form-field count matter more than raw step count, and that linear, truthful progress indicators reduce disorientation. [R1][R3][R4]

## 5.1 Shared onboarding interaction model

| Rule | V1 behaviour |
| --- | --- |
| One decision at a time | Most screens ask one primary question or a tightly related group. |
| Selection first | Use selectable pills, compact option grids, single/multi-select rows, sliders/ranges only when semantically appropriate. |
| Progress without intimidation | Show named phases + local progress, not a frightening "42 questions remaining" counter. Progress must truthfully map to the actual flow. |
| Adaptive branching | Selections alter later questions. Irrelevant stages disappear; users are never asked questions that do not apply. |
| Progressive disclosure | Advanced/rare fields remain hidden until they become relevant. |
| Save/resume | Persist every committed step. Users can leave and return without losing state. |
| Back without punishment | Users can revisit earlier answers and understand downstream changes. |
| Immediate value | Show useful Q insight or a generated summary before asking for the most sensitive information. |
| Explain why | Sensitive or unusual questions provide a concise "Why Q asks" explanation. |
| No duplicate typing | If Q extracts information from a document or prior answer, show it for confirmation instead of asking again. |
| Review before commit | AI-extracted or voice-inferred material facts are editable/confirmable before becoming authoritative profile data. |
| Keyboard + touch + voice | Core onboarding remains fully usable without voice; voice is an enhancement, never the only path. |

## 5.2 Voice behaviour during onboarding

Microphone action appears inline only where voice is useful: narrative answers, company description, founder background, thesis explanation, green/red flags and notes.

On tap, the field expands into a focused listening state with clear listening/pause/stop controls and live or near-live transcription.

Q may extract structured values from speech (for example sector, stage, cheque range) but must show the extracted selections for confirmation.

For material investment facts, voice never silently commits a number or claim without review.

Users can correct transcript text directly and can switch between speaking and typing without losing context.

Microphone permission is requested at the moment the user invokes voice, with a short explanation of why it is needed.

If realtime voice is unavailable or denied, onboarding falls back cleanly to normal text/selection controls.

Implementation note: the browser Web Speech API cannot be the sole production voice dependency because SpeechRecognition remains non-Baseline across major browsers. V1 should use a provider-abstracted speech/realtime layer; OpenAI Realtime/Agents SDK is an acceptable first provider for low-latency browser voice through WebRTC and short-lived client credentials. [R7][R8]

## 5.3 Motion and visual behaviour

Motion communicates continuity, progress and state - never decoration for its own sake.

Use short natural transitions between steps, selection feedback, progress advancement, upload/extraction status and Q investigation stages.

Avoid parallax, floating particles, glowing AI brains, animated gradient blobs, meaningless orbital graphics, gratuitous glass cards and decorative "agent network" diagrams.

Use one clear focal point per screen. Supporting elements should recede rather than compete.

Prefer transformation/continuity: selected option becomes the summary for the next state, or the previous step subtly compresses into progress history.

Always respect prefers-reduced-motion / operating-system reduced motion. Nonessential movement must disappear or become a simple fade/state change. [R5][R6]

Do not auto-advance important onboarding questions before the user can verify the choice.

## 5.4 Founder onboarding - V1 phases

| Phase | Primary interaction | What Capital Q creates |
| --- | --- | --- |
| F0. Role & intent | Founder / investor / both; company role; current objective. Mostly selection. | User context + active onboarding track. |
| F1. Company basics | Name, website/domain, location, sector, stage, business model. Selectors + smart defaults. | Company draft + initial profile. |
| F2. What do you already have? | Upload pitch deck/documents OR skip. Drag/drop, file picker, optional connected source later. | Evidence ingestion job + extraction candidate facts. |
| F3. Review what Q found | Fast confirmation/edit of extracted company, traction, team, raise and market facts. | Confirmed structured facts + unresolved gaps. |
| F4. Founder & team | Founder role, background, domain experience, team composition. Mostly options, with voice/text for narrative. | Founder/team intelligence. |
| F5. Business & traction | Product, customer type, traction, revenue status, growth, economics - adaptive by business/stage. | Commercial/financial structured facts. |
| F6. Raise | Capital objective, target, stage, use of funds, current status. | Canonical Capital Objective. |
| F7. Q follow-up | Only high-value missing/contradictory questions. Conversational text/voice. | Additional claims, uncertainty reduction, evidence requests. |
| F8. First value moment | Q presents a concise "Here is how I currently understand your company" intelligence snapshot. | Reviewable initial intelligence summary. |
| F9. Pitch | Upload/record short pitch video; metadata/captions processing. | Pitch asset linked to company. |
| F10. Visibility/readiness | Explain public/network-visible vs private information. V1 uses simple visibility controls. | Marketplace eligibility state. |
| F11. Verification gate | Only when becoming discoverable/contactable, request required identity/org checks. | Verification claims + marketplace activation eligibility. |

### Founder onboarding V1 acceptance rules

A founder can complete a credible demo path without uploading a deck.

A founder with a deck should type materially less than a founder without one.

Onboarding can be left and resumed from any completed phase.

Q does not coach during assessment questions; it can explain why it is asking, but assessment precedes advice.

Unknown is a valid answer. Unknown is not converted to zero or a negative score.

Private founder disclosures stay founder-private unless explicitly moved into an authorised disclosure scope.

Marketplace activation is distinct from general platform use; verification occurs near activation rather than at initial signup.

## 5.5 Investor onboarding - V1 phases

| Phase | Primary interaction | Output |
| --- | --- | --- |
| I0. Role & organisation | Angel / VC / family office / CVC / scout / other; join/create organisation. | Investor identity + organisation context. |
| I1. Deployment status | Actively investing, selective, paused; current fun d/mandate. | Current mandate state. |
| I2. Stage & cheque | Multi-select stages; cheque range selector; lead/co-invest preference. | Structured mandate constraints. |
| I3. Geography & sectors | Searchable multi-select; include/exclude; sector-adjacent option. | Geography/sector preferences. |
| I4. Business attributes | Business model, revenue state, traction expectations, capital intensity, regulatory appetite. | Structured preference features. |
| I5. Founder preferences | Optional and carefully scoped: repeat/first-time, technical/domain experience and other relevant business preferences. | Explicit founder preference features; avoid protected/sensitive proxy scoring. |
| I6. Green flags | Fast multi-select suggestions + optional voice/text "What makes you lean in?" | Positive signals. |
| I7. Red flags & hard exclusions | Separate "avoid" from "never show". Multi-select + optional voice/text. | Soft negatives + hard eligibility constraints. |
| I8. Portfolio context | Add 1-5 representative portfolio companies manually for MVP; CSV/import is extension if time permits. | Portfolio features/context. |
| I9. Discovery style | Strict / Balanced / Exploratory, with plain-language examples. | Discovery Profile mode. |
| I10. Inbound preference | Closed / Qualified Inbound / Open. | GateQ/inbound mode placeholder. |
| I11. Q synthesis | Q shows a one-screen summary: "Here is the mandate I will use"; investor edits or confirms. | Confirmed current Discovery Profile. |
| I12. First feed | Immediate personalised starter slate. | First-value activation. |

### Investor onboarding V1 acceptance rules

An investor reaches a useful first feed quickly without completing an exhaustive survey.

Hard exclusions and soft preferences are stored separately.

Declared mandate, observed behaviour and Q inference remain distinguishable.

Observed behaviour may refine recommendations but never silently rewrites the investor's declared mandate.

Portfolio input is optional for first use; it improves cold-start recommendations rather than blocking activation.

The investor can edit Discovery Profile at any time.

Periodic feedback can be requested later; passing a video is not interrupted by a mandatory rejection questionnaire.

## 5.6 Onboarding design language

The desired visual character is quiet futurism: intelligent behaviour, excellent timing and high-quality transitions create the future-facing feel. The UI should not advertise "AI" through decorative tropes.

| Use | Avoid |
| --- | --- |
| Large, calm typography with clear hierarchy. | Tiny labels, excessive eyebrow text, decorative all-caps everywhere. |
| Single-purpose screens with strong primary action. | Dashboard-like onboarding screens containing many cards. |
| Option rows/chips that feel tactile and confident. | Every option placed inside a separate floating card. |
| Subtle depth only where interaction needs it. | Glassmorphism everywhere. |
| Solid surfaces, restrained accent color, strong contrast. | Unnecessary gradients or glowing neon AI palettes. |
| Meaningful progress motion and Q status. | Mascot constantly bobbing, pulsing or waving. |
| Inline examples and microcopy at the moment of need. | Long instruction paragraphs before users can act. |
| Plain-language confirmation summaries. | AI-generated jargon or fake certainty. |

# 6. Q MVP scope

Q is built in parallel as an independently deployable service boundary. V1 does not attempt the full future intelligence ecosystem; it implements the reusable spine and enough specialists to power the demo loop.

| Q capability | V1 requirement | Extension point |
| --- | --- | --- |
| Gateway/API | Authenticated typed request/response contract with actor, tenant, context and objective. | External API clients and other applications. |
| Context assembly | Load authoritative entities + authorised memory/evidence. | Connected systems and broader Q Intelligence Graph. |
| Context firewall | Filter information by purpose/relevance/permission before model context. | Enterprise policy engines. |
| Orchestration | Stateful investigation flow; route to bounded specialist capabilities. | More specialists, durable long-running workflows. |
| Founder intelligence | Onboarding extraction, missing-info detection, focused follow-up. | Full InvestIQ/debrief/Blueprint intelligence. |
| Investor intelligence | Interpret mandate/preferences and answer investor-context questions. | Firm-level proprietary investor intelligence. |
| Company Q&A | Answer from canonical structured facts + authorised retrieved evidence with provenance. | Deep diligence and connected source retrieval. |
| Matching intelligence | Explain candidate fit using deterministic features + semantic support. | Learning-to-rank / calibrated models. |
| Comparison | Evidence-backed comparison of a small company set. | IC packs, scenario comparison, portfolio construction. |
| Tools | Read/search/compare/navigation and prepare-introduction actions. | Calendar, CRM, outreach, meeting intelligence. |
| Voice | Text + provider-abstracted realtime voice entry where enabled. | Full voice navigation, meeting/telephony. |
| Tracing/evals | Every important Q run traceable; golden evals for factuality/permission/tool behaviour. | Model governance and production experimentation. |

Q ACTION BOUNDARY The model does not receive unrestricted database credentials, service-role keys, messaging credentials or calendar credentials. It requests typed tools; deterministic application services enforce authorization, validation, idempotency and audit before side effects.

# 7. Company intelligence and founder-facing V1

| Feature | V1 |
| --- | --- |
| Living Company Profile | Canonical company page with founder pitch, snapshot, stage, sector, raise, traction highlights, team, company narrative and evidence/verification cues. |
| Claims/evidence | At least selected material metrics/claims can display self-reported vs document-supported/verified status and recency. |
| Founder Q | Founder can ask Q what is missing / how Q currently understands the company. Full coaching roadmap is not required for this release unless already trivial to expose. |
| Pitch asset | Upload short video; playback via managed provider/CDN; poster image/captions where provider supports them. |
| Visibility | Simple V1 public/network/private visibility state, with sensitive diligence content out of discovery by default. |
| Marketplace readiness | Simple rule set sufficient for controlled MVP activation; kept separate from Investment Readiness. |
| Data Room | Only a minimal gated document/evidence area if needed for the demo; no attempt to implement the complete future diligence suite. |

# 8. Investor discovery, feed and search V1

The feed is an attention-compression interface. It should borrow the interaction fluency of short-form video products without adopting entertainment incentives.

| Feed element | V1 behaviour |
| --- | --- |
| Video | Vertical/portrait-first short pitch with adaptive playback. |
| Compressed context | Company, founder, location, sector, stage, raise and a very small set of relevant metrics/signals. |
| Why this | A concise investor-specific explanation available without cluttering the main view. |
| Actions | Save, Pass, Ask Q, View Company, Express Interest. |
| Pass | Immediate and frictionless. Rejection reason is not required on every pass. |
| Ranking | Hard-constraint eligibility -> candidate generation -> explicit preference score -> semantic similarity -> portfolio/adjacency -> evidence/freshness -> exploration -> final rank. |
| Critical path | No synchronous LLM call to load the next feed item. |
| Search | Basic structured filters plus Q conversational discovery. Full enterprise search language is not required yet. |
| Cold start | Onboarding profile drives the first slate; behaviour refines future slates. |

# 9. Ask Q, compare and relationship progression V1

| Capability | V1 flow |
| --- | --- |
| Ask Q on company | Q can summarize, explain fit, list known strengths/risks/gaps, and answer factual questions from authorized sources. |
| Compare | Investor selects 2-5 companies; structured comparison + Q explanation. Missing data remains explicitly missing. |
| Interest | Investor expresses unilateral interest. This does not automatically create a bilateral match. |
| Introduction | Q prepares a structured introduction/connection request. User reviews before send. |
| Founder response | Founder can accept/decline. Accepted interest can produce a bilateral relationship state. |
| Messaging | Minimal private thread after permitted connection if feasible; otherwise V1 may progress directly to a meeting-request workflow. |
| Meeting request | Human-approved proposal with purpose/message/possible times. External conferencing remains external. |
| Blocking/reporting | Basic block/report capability exists because messaging/network contact without it is unsafe. |
| Event history | Relationship events are appended; current state is derived rather than treated as one mutable status field. |

# 10. Trust, privacy and security V1 slice

The product sources already define the trust architecture. V1 implements the foundational controls and leaves advanced enterprise configuration for later.

| Control | V1 minimum |
| --- | --- |
| Authentication | Supabase Auth with secure session handling; no service-role secrets in browser. |
| RLS | RLS enabled and explicitly tested on all client-exposed tenant/private tables; grants and policies both reviewed. |
| Authorization | Server-side capability checks in addition to RLS. UI visibility is never treated as authority. |
| Context Firewall | Every Q retrieval knows actor, tenant, role, purpose and relevant disclosure scope. |
| Private contexts | Founder-private, investor-private, organisation-private and relationship-shared data remain distinguishable. |
| Derived sensitivity | Intelligence derived from restricted sources inherits appropriate sensitivity. |
| Audit | Material permissions, Q actions, disclosure and relationship actions record actor/authority/time/outcome. |
| File ingestion | Allowlisted types, size limits, safe storage, scanning/validation hook and prompt-injection-aware document treatment. |
| Abuse | Rate limits, basic anomaly signals, report/block, server-side action throttles. |
| AI data use | Private customer data is used for requested service/in-tenant context; no automatic third-party foundation-model training assumption. |
| Secrets | Secrets only in trusted server/worker environment; short-lived client credentials for realtime services where applicable. |
| Logging | No raw secrets; sensitive payloads minimized/redacted in traces where feasible. |

Supabase currently recommends treating RLS and Postgres grants as complementary controls and testing allow/deny behaviour for exposed tables rather than assuming policies alone are sufficient. [R9]

# 11. V1 visual and interaction architecture

The design system document will define tokens/components in detail. For V1, the following direction is binding so coding agents do not invent unrelated visual languages.

| Surface | Direction |
| --- | --- |
| Onboarding | Focused, full-height guided flow; one main task; options/chips; clear progress; subtle step transitions; inline voice. |
| Q | Minimal conversational intelligence interface similar in simplicity to modern AI chat, but with structured intelligence cards only when the information benefits from structure. |
| Q working state | High-level investigation stages, evidence retrieval states and tool/action states. Never expose chain-of-thought. |
| Discovery | Immersive vertical feed; video dominates; institutional metadata stays compressed. |
| Company profile | Progressive disclosure: snapshot -> structured story -> gated diligence. |
| Compare | Purpose-built comparison layout, not a chat transcript pretending to be a table. |
| Desktop | Wider analytical surfaces for comparison/profile; feed can remain constrained rather than stretched awkwardly. |
| Mobile | Touch-first, thumb-reachable primary actions, safe areas, conservative preload/data usage. |
| Motion | Fast, coherent, meaningful and reduced-motion aware. |
| Aesthetic | Quiet futurism; confident typography; restrained accent; no AI-slop gradients, glowing sci-fi decoration or card overload. |

# 12. Performance and seamless-feed V1 requirements

| Area | V1 target/behaviour |
| --- | --- |
| Feed metadata | Server response designed for low hundreds of milliseconds under normal demo load; use cached/precomputed slate rather than synchronous AI ranking. |
| First visible content | Skeleton/metadata appears immediately while media initializes. |
| Video | Managed encoding + CDN + adaptive bitrate. Preload only next 1-2 items/initial segments based on device/network. |
| Pagination | Cursor-based; no offset pagination for feed/large event streams. |
| Interactions | Save/pass/like-style actions use optimistic UI with rollback on failure. |
| Q responses | Stream text/status; show useful high-level investigation stages rather than a blocking spinner. |
| Background work | Extraction, embedding, video processing, ranking refresh and heavy analysis run in workers/jobs. |
| Caching | Use Redis only where latency/repeated reads justify it; database remains source of truth. |
| Images | Responsive sizes, modern formats/CDN, reserved dimensions to avoid layout shift. |
| Failure behaviour | If ranking/Q/voice is degraded, basic company browsing and core navigation still work. |
| Mobile data | Do not aggressively prefetch many videos; provide a future-ready data-saver preference hook. |

# 13. V1 instrumentation and learning events

Every important interaction should create a first-party product event suitable for analytics and future recommendation learning. This does not mean automatically training models on raw event data.

| Event family | Examples |
| --- | --- |
| Onboarding | onboarding_started, onboarding_step_completed, option_selected, voice_started, voice_transcript_confirmed, document_uploaded, extraction_confirmed, onboarding_resumed, onboarding_completed |
| Discovery | feed_impression, video_started, video_25, video_50, video_95, video_replayed, profile_opened, why_this_opened |
| Preference | company_saved, company_passed, pass_reason_sampled, discovery_mode_changed, mandate_updated |
| Q | q_invoked, q_investigation_started, q_tool_used, q_response_completed, q_evidence_opened, q_comparison_requested |
| Relationship | interest_created, introduction_prepared, introduction_sent, match_created, meeting_requested, meeting_accepted, relationship_passed |
| Trust | permission_granted, permission_revoked, sensitive_share, block_created, report_created, verification_state_changed |

LEARNING BOUNDARY Events are immutable behavioural evidence. Training datasets are separate, governed, versioned artifacts created from eligible data. V1 should capture the events correctly; it does not need automated continuous production-model retraining.

# 14. Explicitly out of scope for this MVP

| Not V1 | Preserved extension |
| --- | --- |
| Native video meeting infrastructure | Meeting provider interface + meeting domain model. |
| Q speaking inside investor meetings | Meeting intelligence module boundary and consent model. |
| Fully autonomous external messaging/negotiation | Prepare/approve/execute action architecture + delegation records. |
| Investor-persona founder simulation | Voice/simulation capability boundary. |
| Jobs/recruitment marketplace | Generic person/organisation/entity architecture; no job features. |
| Securities transaction execution, wallet or escrow | Relationship/outcome model only; no investment execution. |
| Advanced SSO/SCIM/data residency/dedicated tenant UX | Tenant/role/policy architecture must make these possible later. |
| Complex custom enterprise role editor | Capability-based permission model underneath simple V1 roles. |
| Deep fraud ML | Security events + abuse signals + manual/admin intervention hooks. |
| Learning-to-rank/deep recommender | Clean events/features/model-version architecture; heuristic/semantic V1 ranking. |
| Dedicated vector database | pgvector abstraction; can replace/augment later. |
| Kafka/Kubernetes/microservice explosion | Canonical events/contracts and independently deployable Q; extraction happens when load/team demands it. |
| Complete Blueprint/CRM/IR suite | Capital-objective, relationship and action primitives only where needed to prove V1 flow. |

# 15. Release acceptance criteria

| Area | Release gate |
| --- | --- |
| Founder onboarding | Completable end-to-end; option-led; save/resume; document-assisted; voice-enhanced; founder can review AI-extracted material facts. |
| Investor onboarding | Produces a confirmed Discovery Profile with hard constraints, soft preferences, green/red flags and discovery mode. |
| Q | Can answer from authorised structured/evidence sources, explain uncertainty, compare companies and prepare an engagement action. |
| Privacy | Founder-private information cannot be retrieved in investor context through UI or Q. |
| Tenancy | Cross-tenant access tests fail closed. |
| Feed | Personalised starter slate loads without synchronous LLM dependency; pitch playback and next-item transition feel immediate on a normal broadband/mobile connection. |
| Profile | Investor can move from pitch -> company intelligence -> evidence/Ask Q without losing context. |
| Comparison | 2-5 selected opportunities can be compared; absent values remain absent rather than hallucinated. |
| Relationship | Interest/introduction flow preserves unilateral vs bilateral states and human approval for consequential send. |
| Audit | Material Q/permission/relationship actions are attributable. |
| Quality | Lint, typecheck, build, tests and security checks pass; no known P0/P1 auth/privacy issue. |
| UX | Responsive, keyboard navigable for critical desktop flows, reduced-motion aware, no major layout shift/clipping, no placeholder AI-slop visuals. |

## 15.1 Minimum investor demo acceptance

1.  Complete founder onboarding with one document and one voice answer.

2.  Confirm Q-extracted company intelligence and upload/select a pitch video.

3.  Complete investor onboarding and show the resulting mandate summary.

4.  Open a personalised video feed and demonstrate fast swipe/next behaviour.

5.  Open a company, ask Q why it fits, and open supporting evidence/source context.

6.  Ask Q for top opportunities and compare two of them.

7.  Prepare an introduction or meeting request and show the human approval gate.

8.  Show one trust feature deliberately: private founder information is not visible to investor Q, or show who is allowed to see a piece of evidence.

# 16. Parallel build workstreams

The MVP should be built as parallel vertical slices with explicit contracts, not by letting several coding agents edit the same core files without coordination.

| Workstream | Primary ownership | Key output |
| --- | --- | --- |
| A. Q spine | Q service agent | Q API, context envelope, policy firewall, retrieval, model adapter, tracing, core tools. |
| B. Database/foundation | Backend/data agent | Schema, migrations, RLS, canonical entities, evidence/claims, events, audit. |
| C. Founder onboarding | Product frontend agent | Founder multistep flow, upload/extraction review, voice field UI, persistence. |
| D. Investor onboarding | Product frontend agent | Mandate/preference onboarding, Discovery Profile, first activation. |
| E. Discovery/feed | Feed agent | Managed video integration, slate API, preload/playback, interactions. |
| F. Profile/Q/compare | Full-stack feature agent | Company profile, Ask Q, evidence surface, compare. |
| G. Relationship | Full-stack feature agent | Interest, introduction preparation/approval, basic meeting request. |
| H. Security/QA | Independent review agent | Threat-focused review, RLS tests, abuse checks, pre/postflight, performance/accessibility pass. |

COORDINATION RULE Shared contracts, schema migrations, event names, permission constants and Q tool definitions are coordination-critical files. Only one workstream should own a change at a time; dependent agents consume the versioned contract rather than inventing parallel shapes.

# 17. Definition of done for every implementation module

Purpose and acceptance criteria are stated before edits begin.

Relevant PADL/Product Specification decisions are identified.

API/input/output contracts are typed and validated at trust boundaries.

Database changes are migration-backed; RLS/grants are included where applicable.

Authorization, tenant isolation and privacy impacts are explicitly tested.

Side effects are idempotent or protected against duplicate execution.

Loading, empty, error, retry and degraded states exist.

Performance impact, query/index needs and caching/preload behaviour are reviewed.

Critical analytics/audit events are emitted once with stable names and identifiers.

Unit/integration/E2E/eval coverage appropriate to the risk is added.

Formatting, lint, typecheck, tests, build and security checks pass.

Architecture/module documentation is updated and the next integration point is stated.

# 18. Documents to produce next

This release definition is the boundary document. The following files translate it into implementation-ready architecture, one document at a time:

| Order | Document | Primary question |
| --- | --- | --- |
| 11 | Technical System Architecture | How do Capital Q, Q, workers, Supabase, video, cache and external integrations fit together? |
| 12 | Q Technical Architecture | How is Q independently deployed, orchestrated, permissioned, retrieved, traced and extended? |
| 13 | Database & Data Architecture | What are the canonical entities, relations, event model, indexes, RLS rules and data lifecycle? |
| 14 | RAG, Memory & Knowledge Architecture | How are structured truth, knowledge objects, embeddings, provenance, memory and context assembled safely? |
| 15 | Security Architecture | What technical controls implement Chapter 8? |
| 16 | Threat Model & Risk Register | What can go wrong and how do we control/accept it? |
| 17 | UX / User Journey / Information Architecture | What are every founder/investor/Q journey and navigation/state transition? |
| 18 | Visual Design System & Interaction Architecture | What exact visual, motion, component and responsive language do coding/design agents follow? |
| 19 | Discovery / Matching / Recommendation Architecture | How do candidate generation, eligibility, ranking, explanation and learning work? |
| 20 | Video, Feed & Performance Architecture | How does the product achieve seamless media/loading behaviour? |
| 21 | Infrastructure / Deployment / DevOps Architecture | How do environments, CI/CD, secrets, observability, jobs and scaling work? |
| 22 | API, Event & Integration Contracts | What are the stable boundaries among modules and future external consumers? |
| 23 | Engineering Standards & Repository Architecture | Exactly how are files, modules, classes/functions, dependencies, tests and ADRs structured? |
| 24 | Testing, AI Evals & Observability Strategy | How do we prove correctness, security, Q quality and performance? |
| 25 | Coding-Agent Execution Plan | What ordered prompts/modules do Cursor, Claude Code and Codex execute? |

# Appendix A. Research notes used for V1 UX/voice decisions

The Product Bible remains authoritative. The following external sources were used only to refine implementation-level UX and technology choices in this release definition.

R1  Apple Human Interface Guidelines - Onboarding. Quick, interactive onboarding; postpone nonessential setup and request permissions in context. Source

R2  Material Design - Onboarding. Self-select, quickstart and benefit-led onboarding patterns. Source

R3  Baymard - Checkout Flow UX. Linear, predictable multi-step flows and truthful progress indicators reduce disorientation. Source

R4  Baymard - Minimize Form Fields. Perceived effort/visible fields often matter more than simply minimizing step count. Source

R5  Apple HIG - Design Principles. Preserve context, use natural animations and support multiple input methods including voice, touch and keyboard. Source

R6  W3C WCAG - Animation from Interactions. Nonessential motion should be removable/disabled and reduced-motion preferences respected. Source

R7  MDN - SpeechRecognition. Web Speech recognition exists but is not Baseline across widely used browsers; do not make it the sole voice implementation. Source

R8  OpenAI Agents SDK - Voice Agents. TypeScript realtime voice supports low-latency browser speech, WebRTC, interruptions, tools/guardrails and ephemeral-token browser patterns. Source

R9  Supabase - Row Level Security. RLS and grants work together; exposed tables require deliberate grant/policy configuration and allow/deny tests. Source

# Appendix B. Source-derived V1 invariants checklist

One Q externally; modular specialist intelligence internally.

Q has intelligence authority; humans retain commercial authority; Capital Q retains integrity authority.

Founder-private knowledge cannot silently influence investor-visible rankings/outcomes where the investor is not authorised to use that information.

Q Knowledge and Data Room disclosure are distinct.

Assessment precedes coaching.

Every important assessment/recommendation remains evidence-aware and explainable.

Memory belongs to entities/contexts rather than product modules; memory is temporal and source-aware.

Discovery and GateQ converge on the same canonical relationship, not duplicate pipelines.

Investor declared mandate, observed behaviour and Q inference remain distinguishable.

Investor discovery optimises decision compression and relationship quality, not popularity/watch time.

Consequential V1 external actions broadly follow Prepare -> Recommend -> Approve -> Execute.

V1 uses external meeting infrastructure; native Capital Q video meetings are not required.

The architecture supports future advanced permissions, retention, delegated authority and enterprise identity without exposing all that complexity in V1.

FINAL V1 RULE Build the smallest version that makes the intelligence loop feel inevitable, trustworthy and fast. Do not trade away the canonical entity model, context firewall, evidence/provenance, action authority, event history or modular Q boundary merely to save a few hours. Everything else can be simplified.